## Slide 1: MHW Api Project Sprint #2 Review & Retrospective
Sprint objective

## Slide 2: Agenda
Introduction
Sprint #2 Objectives
Sprint #2 User Stories
Sprint#2 Demo
Sprint #2 Indicators
Sprint #2 Retrospective

## Slide 3: Introduction
Sprint 0
W6 2019
Sprint 1
Sprint 2
W6-7 2019
W14-15-16 2019
Duration: W14-15-16 Avril 2019
Sprint duration : 8h => 1 sprint

## Slide 4: 1. Introduction – Organisation
SCRUM Master :
Florian COMBAREL : Scrum Master
Product Owner
Anas ABOUZAHRA
Dev Team:
Nicolas LEJEUNE
Solen PENSEL
Alex JACQUOT
Aurélien THOMAS
Jonathan FERNANDO-JOHNSON
Monster hunter world players
Stakeholders & Keys users:

## Slide 5: Agenda
Introduction
Sprint #2 Objectives
Sprint #2 User Stories
Sprint#2 Demo
Sprint #2 Indicators
Sprint #2 Retrospective

## Slide 6: 2. Sprint #2 Objectives
Obtenir un prototype fonctionnel avec un minimum de fonctionnalités implémentées afin d’avoir un bref aperçu de l’utilisation de l’application.
Une meilleure organisation était attendu pour ce sprint et des avancées par rapport au sprint 1.

## Slide 7: Agenda
Introduction
Sprint #1 Objectives
Sprint #1 User Stories
Sprint#1 Demo
Sprint #1 Indicators
Sprint #1 Retrospective

## Slide 8: 3. Sprint #2 User Stories
Sprint #1 objectives
As an user I want to access a list of all the armor of the game
As an user I want to navigate in the application through an interface
As an user I want to access a list of all the skills of the game

## Slide 9: Agenda
Introduction
Sprint #2 Objectives
Sprint #2 User Stories
Sprint#2 Demo
Sprint #2 Indicators
Sprint #2 Retrospective

## Slide 10: 4. Sprint #2 Demo

## Slide 11: Agenda
Introduction
Sprint #2 Objectives
Sprint #2 User Stories
Sprint#2 Demo
Sprint #2 Indicators
Sprint #2 Retrospective

## Slide 12: 5. Sprint #2 Indicators
Chart: Burndown
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10
Sprint Burndown | 34 | 34 | 30 | 29 | 27 | 27 | 27 | 23 | 21 | 21
Sprint Burndown prévu | 34 | 30.2222 | 26.4444 | 22.6667 | 18.8889 | 15.1111 | 11.3333 | 7.5556 | 3.7778 | 0

## Slide 13: Agenda
Introduction
Sprint #2 Objectives
Sprint #2 User Stories
Sprint#2 Demo
Sprint #2 Indicators
Sprint #2 Retrospective

## Slide 14: 6. Sprint #2 Retrospective
Problems seen by the users
Problems seen by the PO
Problems seen by the SM
Problems seen by the Dev Team