## Slide 1: MHW Api Project Sprint #3 Review & Retrospective
Sprint objective

## Slide 2: Agenda
Introduction
Sprint #3 Objectives
Sprint #3 User Stories
Sprint#3 Demo
Sprint #3 Indicators
Sprint #3 Retrospective

## Slide 3: Introduction
Sprint 0
W6 2019
Sprint 1
Sprint 2
W6-7 2019
W14-15-16
Sprint 3
W23-24-25
Duration: W23-24-25 Juin 2019
Sprint duration : 8h => 1 sprint

## Slide 4: 1. Introduction – Organisation
SCRUM Master :
Florian COMBAREL : Scrum Master
Product Owner
Anas ABOUZAHRA
Dev Team:
Nicolas LEJEUNE
Solen PENSEL
Alex JACQUOT
Aurélien THOMAS
Jonathan FERNANDO-JOHNSON
Florian COMBAREL
Monster hunter world players
Stakeholders & Keys users:

## Slide 5: Agenda
Introduction
Sprint #3 Objectives
Sprint #3 User Stories
Sprint#3 Demo
Sprint #3 Indicators
Sprint #3 Retrospective

## Slide 6: 2. Sprint #3 Objectives
Obtenir une chaine fonctionnelle, c’est-à-dire le front qui fonctionne avec le DSL et le DSL qui fonctionne avec l’API. Il est également question de faire le maximum de fonctionnalités possibles durant ce sprint.
Voir si le tuleap que nous avions mis en place au sprint précédent s’avère plus efficace que le trello.

## Slide 7: Agenda
Introduction
Sprint #3 Objectives
Sprint #3 User Stories
Sprint#3 Demo
Sprint #3 Indicators
Sprint #3 Retrospective

## Slide 8: 3. Sprint #3 User Stories
Sprint #3 objectives
All the user stories of the project.

## Slide 9: Agenda
Introduction
Sprint #3 Objectives
Sprint #3 User Stories
Sprint#3 Demo
Sprint #3 Indicators
Sprint #3 Retrospective

## Slide 10: 4. Sprint #3 Demo

## Slide 11: Agenda
Introduction
Sprint #3 Objectives
Sprint #3 User Stories
Sprint#3 Demo
Sprint #3 Indicators
Sprint #3 Retrospective

## Slide 12: 5. Sprint #3 Indicators
Chart: Burndown
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10
Sprint Burndown | 34 | 34 | 30 | 29 | 27 | 27 | 27 | 23 | 21 | 21
Sprint Burndown prévu | 34 | 30.2222 | 26.4444 | 22.6667 | 18.8889 | 15.1111 | 11.3333 | 7.5556 | 3.7778 | 0

## Slide 13: Agenda
Introduction
Sprint #3 Objectives
Sprint #3 User Stories
Sprint#3 Demo
Sprint #3 Indicators
Sprint #3 Retrospective

## Slide 14: 6. Sprint #3 Retrospective
Problems seen by the users
Problems seen by the PO
Problems seen by the SM
Problems seen by the Dev Team